Planning Logic Definitions:

- Sprint: A fixed period or duration in which a team works to complete a set of tasks.

- Epic: A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (user stories).

- Story: A small, specific development task. It is a part of an Epic.

- Story Point: A number from the Fibonacci series representing how much effort a story takes to complete:

  - 1 = Very Easy task

  - 2 = Normal task

  - 3 = Moderate task

  - 5 = Difficult task

Sprint 1: Core System Architecture & Security Setup

Epic 1: Database & Data Schema Design

- USN1: Create Custom Scoped Tables (Form mapping for booking and courts) — Story Point: 2 (Normal task)

- USN2: Define Choice Lists & Field Types (Court types: Badminton, Basketball, Futsal) — Story Point: 1 (Very Easy task)

Epic 2: Access Control & Platform Security

- USN3: Create User Roles (Differentiating x_sport_hall.user and x_sport_hall.admin) — Story Point: 2 (Normal task)

- USN4: Script Access Control Lists (ACLs) (Restricting standard users from backend tables) — Story Point: 3 (Moderate task)

- USN5: Build Form Data Validation Rules (Ensuring End Time > Start Time) — Story Point: 3 (Moderate task)

Total Story Points in Sprint 1 = 2 + 1 + 2 + 3 + 3 = 11 Story Points

Sprint 2: Interface Build & Integration Engine

Epic 3: Service Portal UI Development

- USN6: Develop Interactive Calendar Widget (Asynchronous timetable view) — Story Point: 5 (Difficult task)

- USN7: Design Gear Rental Catalog Component (Add-on inventory checkboxes) — Story Point: 2 (Normal task)

- USN8: Build User Reservation History List Widget (Profile dashboard area) — Story Point: 2 (Normal task)

Epic 4: Workflow Automation (Flow Designer)

- USN9: Build Double-Booking Conflict Prevention Logic (Synchronous boundary check script) — Story Point: 3 (Moderate task)

- USN10: Develop 15-Minute Auto-Release No-Show Lifecycle Loop (Cron job automated script) — Story Point: 5 (Difficult task)

Epic 5: External Interfaces Hub

- USN11: Integrate Twilio SMS API Spoke (Automated check-in OTP validation codes) — Story Point: 3 (Moderate task)

Total Story Points in Sprint 2 = 5 + 2 + 2 + 3 + 5 + 3 = 20 Story Points

Agile Metrics & Team Velocity Calculation

- Sprint 1 Completed Points: 11 Story Points

- Sprint 2 Completed Points: 20 Story Points

- Total Story Points across Release: 11 + 20 = 31 Story Points

- Number of Sprints: 2 Sprints

\(\text{Velocity}=\frac{\text{Total\ Story\ Points\ Completed}}{\text{Number\ of\ Sprints}}\)

\(\text{Velocity}=\frac{31}{2}=15.5\approx 16\text{\ Story\ Points\ per\ Sprint}\)

Your team’s velocity is 16 Story Points per Sprint.